# SOLO SYSTEM USAGE

Research Spike and Scrum Delivery Roadmap
SCOPS • General • RAIO

| Jira Item | Research/Investigate Solo system usage |
| --- | --- |
| Work Type | Story / research spike |
| Primary Output | Baseline usage report, validated SPL searches and recommendations |
| Status | Working roadmap for Sprint execution |

Prepared as an actionable guide for investigation, analysis, Scrum ceremonies and final documentation.

## Contents

1. Executive Overview

2. Refined Story Definition

3. Scope and Clarification

4. Key Definitions

5. Data-Source Inventory

6. Discovery and Search Approach

7. Environment Mapping

8. Data-Quality Validation

9. Baseline Metrics

10. Cross-Environment Analysis

11. Current Script vs Splunk Add-on for AWS

12. Scrum Ceremony Guidance

13. Definition of Done

14. Final Report Structure

## 1. Executive Overview

This Jira story should be treated as a structured research spike, not simply as a request to run several Splunk searches. The goal is to establish a dependable baseline of Solo usage across SCOPS, General and RAIO, explain differences among the environments, assess the reliability of the available data and recommend a sustainable reporting approach.

The investigation should answer five practical questions:

Who is using Solo?

Which environment is being used?

When and how often is it used?

How long do sessions last and what is the peak concurrent demand?

Can the present data collection method be trusted and maintained?

Key principle: A low event count does not automatically mean low usage. It may also indicate missing logs, ingestion delays or incomplete environment mapping.

## 2. Refined Story Definition

Story: Research/Investigate Solo System Usage

Business objective: Analyse Solo usage across SCOPS, General and RAIO using data from approved Splunk environments and relevant AWS sources, such as CloudWatch, CloudTrail, AppStream and associated cloud logs. Establish a usage baseline that can support capacity planning, cost optimisation, operational support and future reporting.

Expected deliverables:

Documented data sources and field mappings

Validated SPL searches with bounded time ranges

Usage metrics for each environment

Data-quality findings and limitations

Cross-environment comparison

Recommendation for current script and Splunk Add-on for AWS

Proposed recurring dashboard or report design

Follow-up backlog items

## 3. Scope and Clarification

Before extensive analysis begins, the team should agree on the definition of usage and the reporting boundary. These decisions determine the accuracy of every later metric.

| Clarification area | Decision required |
| --- | --- |
| What counts as usage? | Login, AppStream connection, successful application launch, active session or another event. |
| Reporting period | Previous 30 days, 90 days, six months or another agreed window. |
| User population | Whether test accounts, service accounts and administrators are excluded. |
| Session treatment | How failed, disconnected, abandoned or incomplete sessions are counted. |
| Environment identity | Approved AWS account IDs, regions, stack names and fleet names. |
| Timezone | A single reporting timezone for comparisons and peak-time analysis. |
| Primary business purpose | Capacity, cost, adoption, operational support or a combination of these. |

Scope and assumptions register

| Item | Agreed definition / status |
| --- | --- |
| Usage event | Successful Solo/AppStream session - confirm with Product Owner. |
| Unique user | Distinct approved user identifier within the reporting period. |
| Session duration | Authoritative duration field or disconnect time minus connect time. |
| Environments | SCOPS, General and RAIO; include others only if formally requested. |
| Exclusions | Service accounts, test accounts and synthetic monitoring - confirm. |
| Timezone | To be confirmed. |
| Data retention | Record actual retention for each source. |

## 4. Key Definitions

Eligible user: A person authorised or expected to use Solo.

Unique login user: A distinct user who has recorded MULTIPLE successful sessions during the reporting period (single-session users do not constitute a baseline).

Active user: A unique user with a successful login and meaningful post-login activity.

Business hours: 08:00 to 20:00 (8:00 AM - 8:00 PM) Eastern Standard Time (EST), Monday through Friday.

Inferred session: Consecutive events for a user separated by an inactivity gap of more than 30 minutes.

## 5. Data-Source Inventory

Inventory candidate sources to validate access, overlap, and field availability before determining which is authoritative.

Sources to Evaluate: Internal Splunk, other approved Splunk environments, the current /var/log/appstream.log output, CloudWatch Logs, CloudTrail, AppStream APIs, S3/SQS inputs, VPC Flow Logs, and Splunk _internal logs.

Field Mapping Comparison: Evaluate both the existing custom script and the AWS Add-on for the presence of key business fields: User identifier, Session identifier, Session start/end/duration, Session state, Fleet/stack, Capacity metrics, and Failure details.

## 6. Discovery and Search Approach

Start with narrow, recent, and bounded time ranges (e.g., 7 to 30 days). Avoid unrestricted all-time searches during discovery.

Search using approved AWS account identifiers and AppStream terminology (fleet, stack).

Inspect representative raw events to confirm actual field names rather than assuming them.

Capture necessary fields: user identifier, session identifier, stack/fleet, environment/AWS account, region, connected/disconnected times, session state, and application name.

## 7. Environment Mapping

Create a reusable lookup table (e.g., a CSV) mapping AWS Account IDs and Stack/Fleet patterns to their respective environments (SCOPS, General, RAIO) so logic isn't hardcoded into every query.

| AWS account | Stack / fleet pattern | Environment |
| --- | --- | --- |
| Account A | *scops* | SCOPS |
| Account B | *general* or *gen* | General |
| Account C | *raio* | RAIO |

## 8. Data-Quality Validation

Validate completeness before interpreting trends to ensure the usage baseline is reliable.

Freshness & Continuity: Check that the latest events are within expected intervals and investigate any unexplained missing days, sudden drops, or environment-specific gaps.

Ingestion Delay: Calculate the average and maximum delay between event time and index time.

Source Health: Verify forwarder and input health to identify source interruptions or missing data.

## 9. Baseline Metrics

Establish a single agreed metric definition for all environments and store the base search in a reusable format. Calculate the following:

Unique users and total sessions.

Sessions per user (average, median, and maximum).

Session duration (average, median, and 95th percentile), using an authoritative duration field where possible.

Time patterns (hourly peaks, busiest weekdays, and daily active users).

Peak concurrency alongside available fleet capacity at that time.

Failed, timed-out, incomplete, and unknown session states.

Adoption rate (users who used Solo divided by authorized users).

## 10. Cross-Environment Analysis

Compare the baseline metrics across SCOPS, General, and RAIO to explain usage patterns rather than just displaying numbers.

Investigate 95th percentile duration anomalies.

Assess whether smaller user populations with long sessions indicate intensive use rather than weak adoption.

Treat sudden usage drops paired with low ingestion volume as data issues until proven otherwise.

Analyze if high peak concurrency requires scaling rules, and if repeated failures point to image, network, or capacity problems.

## 11. Current Script vs Splunk Add-on for AWS

Compare the current getappstreamusers.sh script method with the Splunk Add-on for AWS by running them in parallel.

Evaluate which method better captures user/session details, session states, historical retention, fleet scaling events, capacity metrics, and error logs.

Recommend a final approach: replace the script, retain it, run both to reconcile outputs, or use a hybrid design.

## 12. Scrum Ceremony Guidance

Tailor ceremonies to directly support the research and validation process.

Daily Scrum / Syncs: Focus on unblocking environment mappings, confirming source access, and validating data freshness.

Backlog Refinement: Prepare follow-up items based on findings, such as building dashboards, scheduling reports, defining RBAC, and adding ingestion alerts.

Sprint Review: Demonstrate live evidence of the research. Show one working cross-environment search, a daily usage trend, peak concurrency results, a data-freshness check, and a side-by-side script vs. Add-on comparison.

## 13. Definition of Done

The story is complete only when the investigation is reproducible, reviewed and actionable. A document alone is not sufficient.

All available sources are identified.

SCOPS, General and RAIO mappings are validated.

The reporting period and usage definition are agreed.

Data freshness, continuity and field completeness are checked.

Unique users, sessions, duration, time patterns and concurrency are analysed.

Differences among environments are explained.

Assumptions and limitations are recorded.

Findings are technically reviewed.

The reporting/business owner validates the conclusions.

The script versus AWS Add-on recommendation is documented.

Follow-up stories are added to the backlog.

SPL searches and supporting artefacts are stored in the approved location.

## 14. Final Report Structure

Executive Summary

Objective and Scope

Definition of Solo Usage

Environments Included

Data Sources & Data Collection Architecture

Search and Analysis Methodology

Data Quality and Completeness

SCOPS, General, and RAIO Findings

Cross-Environment Comparison

Peak and Concurrent Usage

Anomalies and Operational Observations

Current Script versus Splunk Add-on for AWS

Baseline Metrics & Recommendations

Limitations and Assumptions

Proposed Dashboard Design

Appendix: SPL Queries and Field Mapping